Key Benefits

• Compress the timeline: Short, focused sessions backed by upfront evidence collection move you from discovery to executive readout quickly—without sacrificing rigor.

• Reduce gaps early: Start with an artifact validation session to confirm what’s received, identify gaps, and agree on mitigations before pillar deep dives.

• Keep stakeholders engaged: Right‑size attendance per session so the right SMEs are present, decisions happen fast, and calendar fatigue stays low.

# Purpose and Audience

This document provides a repeatable working‑session schedule for the Ping Well‑Architected Health Check (WAHC). It is intended for engagement leads, solution/enterprise architects, and customer stakeholders who will provide evidence, participate in workshops, and validate recommendations during readout.

# Schedule Objectives

• Confirm primary requirements and use cases: Align on top journeys, success criteria, and non‑functional targets (availability, latency, peak load).

• Review static configuration and architecture artifacts: Ensure scenario prompts are targeted and grounded in objective evidence (exports, diagrams, logs/tickets).

• Validate architecture and operations across pillars: Capture real behavior in failure modes (timeouts, retries, dependency outages, recovery patterns).

• Assess each pillar against best practices: Identify gaps with evidence pointers, impact, and recommended mitigation options.

• Produce prioritized next steps: Deliver a Now/Next/Later plan with owners, sequencing, and validation guidance.

# How to Use This Schedule

• Start with evidence: Collect required inputs (configuration exports, diagrams, inventory, and support history) before the first pillar session.

• Keep sessions scenario‑based: Use real journeys and realistic failure modes to validate whether the architecture meets requirements.

• Capture traceability: For each finding, record the supporting evidence (export name, screenshot, ticket reference, notes/transcript timestamp).

• Adapt as needed: Duration and sequencing can be adjusted based on scope (PingOne-only vs AIC/self‑hosted; single region vs multi-region; complexity).

# Condensed Sample Schedule

Use this as a sample agenda. Sessions are typically 60 minutes unless noted. The Experience & Governance session is often 90 minutes due to cross‑functional attendance and UX + operating model review.

### Session 0 (60m): Intake Confirmation

• Goal: Confirm business drivers, top use cases/journeys, success criteria, and non‑functional targets.

• Attendees: Business sponsor/owner, IAM lead, solution architect; optional app owner representatives.

• Outputs: Confirmed scope assumptions; finalized session plan and SME attendance list.

### Session 1 (60m): Evidence & Inputs Review

• Goal: Review received inputs; identify gaps; agree on mitigations, owners, and dates.

• Evidence: Static configuration exports, diagrams/flows, environment inventory, and support/change history.

• Outputs: Validated evidence baseline; confirmed workshop plan (including recording/transcripts approach if used).

### Session 2 (60m): Availability & Reliability

• Goal: Review resilience posture (HA/DR assumptions, dependency handling, SLOs, failure modes, recovery patterns).

• Scenario prompts: Dependency outage, partial region failure, token store/directory degradation, retry storms, failover and rollback behavior.

• SMEs: Platform/IAM, Ops/SRE, networking (as needed).

### Session 3 (60m): Security

• Goal: Review authN/authZ posture, secrets/keys, hardening/patching, and security governance controls.

• Scenario prompts: Key/certificate rotation, secret leakage response, suspicious login patterns, policy change rollback, admin delegation failures.

• SMEs: Security, IAM, Ops; compliance/audit (if applicable).

### Session 4 (60m): Performance Optimization

• Goal: Validate performance targets and testing approach; identify bottlenecks and tuning strategy.

• Scenario prompts: Peak event burst, tail‑latency spike, sync/job contention, rate limiting and backoff, cache misses.

• SMEs: Performance/test lead, IAM, Ops; app owners (as needed).

### Session 5 (60m): Deployment & Automation

• Goal: Review CI/CD and configuration promotion, drift controls, rollback strategy, and validation gates.

• Scenario prompts: Bad config promotion, canary rollout, environment drift detection, emergency rollback, change freeze handling.

• SMEs: DevOps/Platform engineering, IAM, Ops/SRE.

### Session 6 (90m): Experiences & Governance

• Goal: Review user/admin experience and governance (failure UX, operational UX, ownership/RACI, auditability).

• Scenario prompts: Login loop, MFA enrollment failure, recovery journey issues, lockout handling, admin task failures and escalation.

• SMEs: IAM, support/operations, UX/app owners, governance stakeholders.

# Readout and Wrap‑Up

• Synthesis: Reserve time after workshops to draft findings, identify cross‑pillar themes, and assemble prioritized recommendations.

• Validation: Conduct a stakeholder review of the draft findings to verify accuracy and confirm assumptions.

• Executive readout: Present the final report and Now/Next/Later plan; confirm ownership, sequencing, and success criteria for follow‑on work.

# Prerequisites

• Readiness: Inputs collected and validated; SMEs identified; access constraints documented; and evidence capture approach agreed.

• Recording/transcripts: If not permitted, plan for a shared notes template and explicit evidence tagging (screenshots, exports, timestamps).

• Attendance: Confirm SME attendance per session (security, ops/devops, IAM, app owners) before scheduling to avoid rework.

# Applies To

• PingOne services: SSO, MFA, DaVinci, Protect/Verify (and other scoped PingOne services).

• PingOne Advanced Identity Cloud (AIC) and/or self‑hosted Ping stacks: AM/IDM/DS/IG/CTS/RCS/agents and supporting dependencies.

# Deliverables

• A completed executive readout with evidence‑backed findings and a prioritized Now/Next/Later plan.

• A traceability view (Evidence Matrix Lite or equivalent) mapping evidence → pillar → finding → recommendation (if included in scope).

# Exclusions

• This schedule does not define detailed design or build tasks.

• No remediation is included in the base health check schedule; remediation can be delivered as a follow‑on engagement.

# Facilitation Tips

• Start from the top journeys: Anchor each pillar discussion in the same 5–10 critical journeys so cross‑pillar trade‑offs are explicit.

• Make trade‑offs visible: Record decision criteria (UX vs security, cost vs resilience) and explicitly capture what was chosen and why.

• Close each session cleanly: Summarize decisions, open questions, and evidence gaps; confirm owners and due dates.

• Use a parking lot: Capture out‑of‑scope items and decide whether they become follow‑on work or separate initiatives.